MASTER TEST PLAN SmartTeam PIMS Project Information Management System SWT301 — Software Testing ¦ SWP391 — Nhóm 4 ¦ Document Version 1.0

| 54 Use Cases | 7 Modules | 4 Actor Roles | 20 Business Rules |
| --- | --- | --- | --- |

Estimated functional/automation baseline: 144 TCs (aligned with Automation_Test_Nhom4).

| Document ID | MTP-PIMS-N4-001 | Status | Baselined |
| --- | --- | --- | --- |
| Project | SmartTeam PIMS (SWP391_PIMS) | Course | SWT301 |
| Group | Nhóm 4 | Semester | SU2026 |
| Created | 15/07/2026 | Version | 1.0 |
| Related | Automation_Test_Nhom4.docx | Related | Defect_Report_Nhom4.docx |
| Classification | Internal — Academic QA Artifact | Owner | Nhóm 4 QA |

Revision History

| Version | Date | Author | Description |
| --- | --- | --- | --- |
| 0.9 | 10/07/2026 | Nhóm 4 | Draft MTP — scope & UC inventory |
| 1.0 | 15/07/2026 | Nhóm 4 | Baselined after automation cycle & defect log sync |

# 1. Introduction

## 1.1 Purpose

This Master Test Plan (MTP) defines the comprehensive testing strategy, scope, approach, schedule, quality gates, and resources required to verify and validate the SmartTeam PIMS (Project Information Management System) developed by Nhóm 4 for SWP391 / SWT301.

The objectives of this Test Plan are to:

Identify the complete testing scope: features in-scope and explicitly out-of-scope.

Define multi-level testing approach (Unit → Integration → System → UAT) and design techniques.

Establish strict entry / exit / suspension / resumption criteria and pass–fail verdicts.

Allocate responsibilities, schedule, and deliverables with measurable quality thresholds.

Identify product and project risks with concrete mitigation and contingency actions.

Provide a traceable baseline mapping Modules → Use Cases → Actors → Estimated Test Cases → Defects.

Align execution artifacts with Automation_Test_Nhom4 and Defect_Report_Nhom4.

## 1.2 Project Overview

SmartTeam PIMS is a full-stack academic Capstone project management platform for FPT University. It digitizes collaboration among four primary actor roles — Admin, Mentor, Student, and Committee — covering authentication, semester/class administration, project & task tracking, notifications, student team/course/submission flows, mentor review & progress, and committee/admin reporting.

Technology stack under test:

Backend: Spring Boot 3.3.3, Java 17+, Spring Data JPA, JWT, Microsoft SQL Server.

Frontend: React 19 + Vite 8, React Router, Axios, React Bootstrap, Recharts.

Automation: JUnit 5 + Mockito (service unit tests); Playwright Chromium (UI evidence / E2E capture).

Runtime (local): API http://localhost:8080 ; UI http://localhost:5173 (proxied /api).

## 1.3 References

| # | Document / Artifact | Usage |
| --- | --- | --- |
| 1 | SWP391_PIMS source & README | SUT definition, run instructions |
| 2 | COMPLETE_DOCUMENTATION.md | Features, APIs, roles |
| 3 | Automation_Test_Nhom4.docx | Executed TC inventory & UI evidence |
| 4 | Defect_Report_Nhom4.docx | Defect log by severity/status |
| 5 | IEEE 829 / ISTQB Test Plan practices | Document structure baseline |

# 2. Test Items

The following software items and components are subject to testing:

| Item | Description | Version |
| --- | --- | --- |
| SmartTeam PIMS Web Application | Full-stack web application (Frontend + Backend API + Database) | 1.0 |
| Authentication Module | Login/Logout, Register, Profile, Password, Approvals, JWT/RBAC | 1.0 |
| Admin Academic Module | Semesters, Classes, Defense schedules, Evaluations, Final grades | 1.0 |
| Project & Task Module | Project lifecycle, task assignment, progress & status workflow | 1.0 |
| Notification Module | Send / list / unread / mark-read / delete notifications | 1.0 |
| Student Portal Module | Courses, topics, teams, AI matching, submissions, grades | 1.0 |
| Mentor Portal Module | Classes, topics, materials, requests, review queue, progress | 1.0 |
| Dashboard / Committee / Reports | Stats, charts, members, committee flows, export reports | 1.0 |

# 3. Features to Be Tested

All 54 use cases across 7 modules will be tested. Tables below inventory each UC with estimated test case counts derived from normal flows, alternative flows, exception flows, and business rule validation. Priorities drive risk-based execution order.

## 3.1 Module 1 — Authentication & User Management (UC-01 → UC-09)

Primary Actors: All / Admin

| UC ID | Use Case Name | Actor | Normal | Alt | Exc | BRs | Est. TCs | Priority |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| UC-01 | Log into the System | All | 1 | 1 | 3 | 2 | 6 | High |
| UC-02 | Log Out & Invalidate Session | All | 1 | 0 | 0 | 1 | 1 | Medium |
| UC-03 | Register Student Account | Student | 1 | 1 | 2 | 2 | 4 | High |
| UC-04 | Complete / Update Profile | Student | 1 | 1 | 1 | 1 | 3 | High |
| UC-05 | Change Password | All | 1 | 0 | 3 | 2 | 4 | Medium |
| UC-06 | View & Approve Pending Accounts | Admin | 1 | 1 | 1 | 1 | 3 | High |
| UC-07 | View Users by Role / Filter Members | Admin | 1 | 1 | 1 | 0 | 2 | Medium |
| UC-08 | Google OAuth Login (optional) | All | 1 | 0 | 2 | 1 | 2 | Low |
| UC-09 | JWT / Unauthorized Access Control | All | 1 | 0 | 2 | 2 | 3 | High |
|  | Module 1 Subtotal | 9 | 5 | 15 | 12 | 28 |  |  |

## 3.2 Module 2 — Admin — Semester, Class & Defense (UC-10 → UC-19)

Primary Actors: Admin

| UC ID | Use Case Name | Actor | Normal | Alt | Exc | BRs | Est. TCs | Priority |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| UC-10 | View Semester List | Admin | 1 | 1 | 0 | 0 | 2 | High |
| UC-11 | Create Semester | Admin | 1 | 0 | 2 | 3 | 4 | High |
| UC-12 | Update Semester | Admin | 1 | 0 | 2 | 2 | 3 | High |
| UC-13 | Delete Semester | Admin | 1 | 0 | 2 | 1 | 2 | Medium |
| UC-14 | Manage Classes (CRUD) | Admin | 1 | 1 | 1 | 1 | 3 | High |
| UC-15 | Manage Defense Schedules | Admin | 1 | 1 | 1 | 1 | 3 | High |
| UC-16 | View Student Groups | Admin | 1 | 0 | 1 | 0 | 1 | Medium |
| UC-17 | Record Defense Evaluations | Admin | 1 | 0 | 2 | 2 | 3 | High |
| UC-18 | View Admin Reports | Admin | 1 | 1 | 1 | 0 | 2 | Medium |
| UC-19 | AI-Assist & Publish Final Grades | Admin | 1 | 1 | 2 | 2 | 4 | High |
|  | Module 2 Subtotal | 10 | 5 | 14 | 12 | 27 |  |  |

## 3.3 Module 3 — Project & Task Management (UC-20 → UC-27)

Primary Actors: Mentor / Admin / Student

| UC ID | Use Case Name | Actor | Normal | Alt | Exc | BRs | Est. TCs | Priority |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| UC-20 | View / Filter Projects | Mentor/Admin | 1 | 2 | 1 | 0 | 3 | High |
| UC-21 | Create Project | Mentor/Admin | 1 | 0 | 2 | 1 | 3 | High |
| UC-22 | Update Project Info & Progress | Mentor/Admin | 1 | 1 | 2 | 2 | 4 | High |
| UC-23 | Delete / Access Invalid Project | Mentor/Admin | 1 | 0 | 2 | 0 | 2 | Medium |
| UC-24 | View / Filter Tasks | Mentor/Student | 1 | 2 | 0 | 0 | 2 | High |
| UC-25 | Create & Assign Task | Mentor | 1 | 1 | 2 | 1 | 3 | High |
| UC-26 | Update Task Status & Progress | Mentor/Student | 1 | 1 | 2 | 2 | 3 | High |
| UC-27 | Delete Task & Enforce RBAC | Mentor | 1 | 0 | 2 | 2 | 2 | High |
|  | Module 3 Subtotal | 8 | 7 | 13 | 8 | 22 |  |  |

## 3.4 Module 4 — Notification Service (UC-28 → UC-31)

Primary Actors: All / System

| UC ID | Use Case Name | Actor | Normal | Alt | Exc | BRs | Est. TCs | Priority |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| UC-28 | Send Notification | System/Admin | 1 | 0 | 2 | 1 | 3 | High |
| UC-29 | View All / Unread Notifications | All | 1 | 1 | 1 | 0 | 3 | High |
| UC-30 | Mark Notification(s) as Read | All | 1 | 1 | 1 | 0 | 3 | Medium |
| UC-31 | Delete Notification | All | 1 | 0 | 1 | 0 | 2 | Medium |
|  | Module 4 Subtotal | 4 | 2 | 5 | 1 | 11 |  |  |

## 3.5 Module 5 — Student — Course, Team & Submission (UC-32 → UC-39)

Primary Actors: Student

| UC ID | Use Case Name | Actor | Normal | Alt | Exc | BRs | Est. TCs | Priority |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| UC-32 | Student Dashboard Overview | Student | 1 | 0 | 1 | 0 | 2 | High |
| UC-33 | View & Join Courses | Student | 1 | 1 | 1 | 1 | 2 | High |
| UC-34 | View Topics & Join Topic Group | Student | 1 | 1 | 2 | 1 | 3 | High |
| UC-35 | Team Management (code / invite) | Student | 1 | 2 | 3 | 2 | 5 | High |
| UC-36 | AI Matching Suggestions | Student | 1 | 1 | 2 | 1 | 3 | Medium |
| UC-37 | View & Submit Phase Submissions | Student | 1 | 1 | 2 | 2 | 3 | High |
| UC-38 | View Grades & Committee Results | Student | 1 | 0 | 1 | 0 | 2 | High |
| UC-39 | Send Mentor Request | Student | 1 | 0 | 2 | 1 | 2 | Medium |
|  | Module 5 Subtotal | 8 | 6 | 14 | 8 | 22 |  |  |

## 3.6 Module 6 — Mentor — Class, Review & Progress (UC-40 → UC-47)

Primary Actors: Mentor

| UC ID | Use Case Name | Actor | Normal | Alt | Exc | BRs | Est. TCs | Priority |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| UC-40 | Mentor Dashboard | Mentor | 1 | 0 | 1 | 0 | 2 | High |
| UC-41 | Manage Mentor Classes | Mentor | 1 | 1 | 1 | 0 | 2 | High |
| UC-42 | CRUD Class Topics | Mentor | 1 | 1 | 2 | 2 | 3 | High |
| UC-43 | Upload / Delete Class Materials | Mentor | 1 | 0 | 2 | 2 | 2 | Medium |
| UC-44 | Accept / Decline Mentor Requests | Mentor | 1 | 1 | 2 | 1 | 3 | High |
| UC-45 | Review Queue & Grade Submissions | Mentor | 1 | 1 | 2 | 2 | 3 | High |
| UC-46 | Progress Tracking by Class/Group | Mentor | 1 | 1 | 1 | 0 | 2 | Medium |
| UC-47 | Publish Class Announcement / Reports | Mentor | 1 | 0 | 1 | 0 | 1 | Low |
|  | Module 6 Subtotal | 8 | 5 | 12 | 7 | 18 |  |  |

## 3.7 Module 7 — Dashboard, Committee & Reports (UC-50 → UC-56)

Primary Actors: Admin / Committee / All

| UC ID | Use Case Name | Actor | Normal | Alt | Exc | BRs | Est. TCs | Priority |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| UC-50 | View Dashboard Statistics | All | 1 | 1 | 1 | 0 | 2 | High |
| UC-51 | View Charts (Status / Progress) | Admin/Mentor | 1 | 0 | 1 | 0 | 2 | Medium |
| UC-52 | Members Directory & Filters | Admin | 1 | 1 | 1 | 0 | 2 | Medium |
| UC-53 | Committee Evaluations & Defense Sessions | Committee | 1 | 2 | 2 | 1 | 4 | High |
| UC-54 | Export Reports (PDF/CSV) | Admin/Committee | 1 | 1 | 2 | 1 | 3 | High |
| UC-55 | Security Checks (XSS / Injection surfaces) | All | 1 | 0 | 2 | 2 | 2 | High |
| UC-56 | Account Settings Page | All | 1 | 0 | 1 | 0 | 1 | Low |
|  | Module 7 Subtotal | 7 | 5 | 10 | 4 | 16 |  |  |

## 3.8 Business Rules Inventory (must be validated)

Each BR below shall map to ≥1 negative/positive test case. Non-enforcement of a High/Critical BR constitutes an automatic FAIL for the related module exit gate.

| BR ID | Business Rule Statement |
| --- | --- |
| BR-01 | Email đăng nhập/đăng ký phải thuộc domain @fpt.edu.vn. |
| BR-02 | JWT/session phải bị hủy sau Logout; request không token bị từ chối. |
| BR-03 | Student tự đăng ký; Mentor/Committee chỉ do Admin tạo/duyệt. |
| BR-04 | Chỉ Admin được CRUD Semester / Classes / Defense / Final Grades publish. |
| BR-05 | Mã học kỳ (code) là unique; không cho tạo trùng. |
| BR-06 | endDate phải ≥ startDate khi tạo/cập nhật học kỳ. |
| BR-07 | Tiến độ Project/Task chỉ chấp nhận giá trị trong [0, 100]. |
| BR-08 | Trạng thái Task tuân theo workflow: To Do → In Progress → In Review → Completed. |
| BR-09 | User ngoài nhóm/không đúng role không được sửa/xóa task của nhóm khác. |
| BR-10 | sendNotification với user không tồn tại phải fail có kiểm soát (không crash 500 mơ hồ). |
| BR-11 | Join-code không hợp lệ/hết hạn phải từ chối kèm message nghiệp vụ. |
| BR-12 | Mentor chỉ thao tác trên class/topic thuộc quyền của mình. |
| BR-13 | Chấm điểm Review Queue phải trong thang điểm và đủ criteria bắt buộc. |
| BR-14 | Publish Final Grades phải chống double-submit / công bố trùng không kiểm soát. |
| BR-15 | Mọi mutation Admin API phải kiểm tra role server-side (không chỉ FE route guard). |
| BR-16 | Upload materials phải kiểm tra định dạng và dung lượng cho phép. |
| BR-17 | Output UI phải escape nội dung user-generated để giảm XSS. |
| BR-18 | Ô tìm kiếm/input API không được chấp nhận payload injection rõ ràng. |
| BR-19 | AI Matching / AI Final-Grade chỉ chạy khi Gemini (hoặc mock) khả dụng; phải có lỗi thân thiện. |
| BR-20 | Export PDF/CSV chỉ thành công khi có dữ liệu hợp lệ và quyền role tương ứng. |

# 4. Features Not to Be Tested

The following areas are explicitly excluded from this test plan scope:

| # | Excluded Feature | Rationale |
| --- | --- | --- |
| 1 | Third-party Payment / Billing | PIMS does not process financial transactions. |
| 2 | Native Mobile Apps (iOS/Android) | Web-only; responsive web checks covered under UI testing. |
| 3 | Production-scale Load / Stress Testing | Academic scope; only lightweight sanity timing checks. |
| 4 | Formal Penetration Test / Red-team Audit | Beyond SWT301 depth; selective security TCs still required (BR-17/18). |
| 5 | Legacy Data Migration Compatibility | Greenfield schema; no production migration path in scope. |
| 6 | Actual Google email inbox delivery proofs | OAuth UI/config covered; third-party mailbox not owned by team. |
| 7 | Full WCAG 2.2 AAA Conformance Audit | Not a course acceptance requirement; basic usability still tested. |
| 8 | Multi-tenant SaaS isolation across universities | Single-tenant FPT University demo deployment. |

# 5. Test Approach & Strategy

## 5.1 Testing Levels

| Level | Scope | Responsibility | Tools |
| --- | --- | --- | --- |
| Unit Testing | Service-layer methods, validation, mocked repositories | Backend owner / Nhóm 4 | JUnit 5, Mockito, Maven Surefire |
| Integration Testing | REST controllers + DB interactions + auth filters | Nhóm 4 | Postman / curl / Spring MockMvc (planned) |
| System / E2E Testing | End-to-end UC flows on UI + API against seed data | Nhóm 4 QA | Playwright + Manual exploratory |
| User Acceptance Testing | Business scenarios for Capstone demo readiness | Nhóm 4 + Instructor review | Checklist / UAT scripts |

## 5.2 Testing Types

| Type | Description | Applicable Modules |
| --- | --- | --- |
| Functional Testing | Verify each UC normal / alternative / exception flow | All Modules (1–7) |
| Boundary Value Testing | Progress 0/100, date ranges, password length, file size | M2, M3, M5, M6 |
| Negative Testing | Invalid inputs, empty fields, duplicates, expired/missing JWT | All Modules |
| Business Rule Validation | Enforce BR-01 → BR-20 rigorously | All Modules |
| UI / Usability Testing | Layouts, navigation, error messages, empty states, responsive | All Modules |
| Data Integrity Testing | CRUD persistence, referential integrity, cascade constraints | M2, M3, M5, M6 |
| Security / RBAC Testing | RoleRoute bypass attempts, API authorization, XSS/injection | M1, M2, M7 |
| Regression Testing | Re-run High-priority TCs after each defect fix batch | All Modules |
| Smoke Testing | Post-deploy sanity: Login → Dashboard → one CRUD path | M1 + Dashboard + core CRUD |

## 5.3 Test Design Techniques

Equivalence Partitioning (EP): e.g., email domain valid (@fpt.edu.vn) vs invalid; progress ∈[0,100] vs out-of-range.

Boundary Value Analysis (BVA): progress ‑1/0/100/101; password length min‑1/min/min+1; semester date edges.

Decision Table Testing: role × action (CRUD); Accept/Decline mentor request; publication conditions.

State Transition Testing: Task statuses; Semester Planning→Active; Submission draft→submitted→graded.

Use Case Testing: each Normal/Alt/Exception path maps to ≥1 TC; no orphan UC.

Error Guessing: double-submit, concurrent invite, stale JWT, IPv6-only localhost binding, missing Gemini key.

Risk-based selection: Critical/Major BR and High-priority UCs executed first every cycle.

## 5.4 Automation Strategy (Mandatory for Nhóm 4)

Unit: AdminServiceTest & NotificationServiceTest must remain green in `mvn test` before module exit.

UI evidence: Playwright capture scripts under playwright-capture/ produce screenshots per TC ID.

No fabricated “fake UI” images in formal deliverables; evidence must be captured from running SUT.

Flaky tests caused by env (OAuth/Gemini) marked IN PROGRESS with defect linkage — never silently PASS.

# 6. Item Pass/Fail Criteria

## 6.1 Individual Test Case Verdicts

| Verdict | Condition |
| --- | --- |
| PASS | Actual result matches expected result; no unexplained deviation; BR enforced where applicable. |
| FAIL | Actual ≠ expected OR crash/5xx OR BR violation OR data corruption OR security bypass. |
| BLOCKED | Cannot execute due to environment/data dependency/upstream Critical defect. |
| SKIPPED | Intentionally not executed with documented reason (deferred feature, approved waiver). |

## 6.2 Module-Level Pass Criteria (Strict)

100% of High-priority test cases must PASS (zero FAIL left open without waiver).

≥ 95% of Medium-priority test cases must PASS.

≥ 85% of Low-priority test cases must PASS.

Zero Critical / Blocker severity defects remain Open or In Progress at module exit.

All Major severity defects either Closed/Verified OR formally deferred with instructor acknowledgment.

Execution rate ≥ 98% (BLOCKED+SKIPPED combined ≤ 2% unless waived).

All BR items mapped to the module have at least one executed validation TC.

# 7. Entry & Exit Criteria

## 7.1 Entry Criteria

| # | Criterion | Verified By |
| --- | --- | --- |
| EC-1 | UC functional descriptions for target module reviewed & baselined in this MTP. | QA Lead |
| EC-2 | Test environment ready: SQL Server up, BE :8080 healthy, FE :5173 reachable. | Env Owner |
| EC-3 | Build deployed; Smoke Test (login + dashboard) PASS. | Executor |
| EC-4 | Seed data available (admin/mentor/student/committee + sample classes/groups). | Data Owner |
| EC-5 | Test cases for module designed/reviewed; IDs stable for evidence naming. | Test Designer |
| EC-6 | Known Critical defects from prior cycle do not block >30% planned TCs. | QA Lead |

## 7.2 Exit Criteria

| # | Criterion | Verified By |
| --- | --- | --- |
| XC-1 | 100% planned TCs executed or formally SKIPPED/BLOCKED with reason. | Executor |
| XC-2 | Module pass thresholds in §6.2 satisfied. | QA Lead |
| XC-3 | All Critical/Blocker defects Closed & re-tested; Majors dispositioned. | Defect Owner |
| XC-4 | Automation/evidence pack updated (screenshots + Surefire logs as applicable). | Automation Owner |
| XC-5 | Defect_Report_Nhom4 synchronized with latest status. | QA Lead |
| XC-6 | Test Summary section for the cycle completed; ready for instructor review. | QA Lead |

# 8. Suspension & Resumption Criteria

## 8.1 Suspension Criteria

Testing activities shall be suspended if any of the following occur:

Test environment unavailable (SQL Server down, BE fails to start, FE cannot reach API).

A Critical defect blocks > 30% of remaining planned test cases.

Major requirement change invalidates a material portion of designed TCs without approved impact analysis.

Build under test has deployment errors preventing basic Smoke capabilities.

Data corruption / seed reset makes results non-comparable across executors.

## 8.2 Resumption Criteria

Testing may resume when:

Root cause of suspension is resolved and verified by Smoke Test PASS.

A new stable build is deployed to the controlled test environment.

Affected test cases and BR mappings are updated and re-baselined.

Blocked TCs are re-queued; prior inconclusive results marked for mandatory re-run.

QA Lead explicitly confirms resumption (written note in execution log).

# 9. Test Environment

## 9.1 Hardware & Infrastructure

| Component | Specification |
| --- | --- |
| Application Runtime | Local Windows 10/11 workstation; API + Vite dev servers |
| Database Server | Microsoft SQL Server Express (TCP reachable; DB ProjectSWP391_N4) |
| Client Machines | Desktop/laptop; Chrome/Edge/Chromium Playwright; 1440×900 evidence viewport |
| Network | localhost / loopback; prefer http://localhost over 127.0.0.1 if Vite binds IPv6 |

## 9.2 Software & Tools

| Category | Tool / Software | Purpose |
| --- | --- | --- |
| Browser | Chrome / Edge / Playwright Chromium | UI system testing & evidence capture |
| Unit Test | JUnit 5 + Mockito + Maven | Service-layer regression |
| UI Automation | Playwright (Node) | E2E navigation + screenshot evidence |
| API Testing | Postman / browser DevTools / curl | REST contract & negative checks |
| Test Management | Excel / Word artifacts (Nhom4 deliverables) | Plan, TCs, execution logging |
| Defect Tracking | Defect_Report_Nhom4.docx (+ GitHub Issues if used) | Severity, status, TC linkage |
| VCS | Git / GitHub | Source & artifact versioning |
| DB Admin | SSMS / Azure Data Studio | Seed verification & data setup |

## 9.3 Test Accounts

| Role | Email | Password | Purpose |
| --- | --- | --- | --- |
| Admin | admin@fpt.edu.vn | admin123 | Semesters, users, grades, reports |
| Mentor | mentor@fpt.edu.vn | mentor123 | Classes, review queue, progress |
| Student | student@fpt.edu.vn | student123 | Team, submissions, AI matching |
| Committee | committee@fpt.edu.vn | committee123 | Defense / evaluations / reports |
| Student-2 | student2@fpt.edu.vn | student123 | Invite/join-code multi-user scenarios |

Note: Accounts are seeded by DataInitializer. Do not change passwords mid-cycle without updating TC data.

# 10. Test Deliverables

| # | Deliverable | Description | Delivery Phase |
| --- | --- | --- | --- |
| 1 | Master Test Plan (this document) | Strategy, scope, schedule, criteria, risks | Before Execution |
| 2 | Test Case / Automation Inventory | TC IDs per UC with expected results | Before / During |
| 3 | Test Data Sets & Seed Notes | Accounts, sample classes/groups/topics | Before Execution |
| 4 | Automation_Test_Nhom4.docx | Execution results + real UI evidence | During / After |
| 5 | Defect_Report_Nhom4.docx | Defect log with severity & status | During / After |
| 6 | Execution Log / Capture Scripts | playwright-capture logs & screenshots | During Execution |
| 7 | Traceability Matrix (summary herein) | Module→UC→Actor→TC→Defect linkage | Throughout |
| 8 | Test Summary / Sign-off Pack | Coverage, pass rate, residual risks | After Execution |

# 11. Staffing & Responsibilities

| Role | Responsibility | Assigned To |
| --- | --- | --- |
| QA Lead / Test Manager | Plan ownership, gates, escalation, final summary | Nhóm 4 — phân công nội bộ |
| Test Designer | UC/BR→TC design, priority tagging, matrix upkeep | Nhóm 4 |
| Test Executor | Execute TCs, log verdicts, attach evidence | Nhóm 4 |
| Automation Engineer | Playwright capture, JUnit maintenance, CI readiness | Nhóm 4 |
| Developer (Bug Fix) | Triage defects, fix, provide build notes | Module owner (Nhóm 4) |
| Instructor / Reviewer | Review MTP, UAT feedback, academic sign-off | Giảng viên SWT301 |

RACI note: Every High-priority FAIL must have an owner within 24h; Critical within same working day.

# 12. Approvals & Sign-off

This section formalizes acceptance of the MTP baseline. Sign-off confirms readiness to enter execution under the stated entry criteria. Changes after baseline require version bump and impact notes.

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| QA Lead (Nhóm 4) |  |  |  |
| Project Member (Nhóm 4) |  |  |  |
| Project Member (Nhóm 4) |  |  |  |
| Instructor / Reviewer |  |  |  |

# 13. Test Schedule

| Phase | Activity | Timeline | Key Deliverables |
| --- | --- | --- | --- |
| Phase 1 | Test Planning & Environment Prep | Week 1 | MTP v1.0, env ready, accounts, seeds |
| Phase 2 | Test Design & Automation Scaffold | Week 1–2 | TC inventory, Playwright harness, matrix |
| Phase 3 | Cycle 1 — Auth + Admin + Notifications | Week 2–3 | M1/M2/M4 results, early defects |
| Phase 4 | Cycle 2 — Project/Task + Student + Mentor | Week 3–4 | M3/M5/M6 results, defects |
| Phase 5 | Cycle 3 — Dashboard/Committee + Security | Week 4 | M7 + BR security suite |
| Phase 6 | Defect Resolution & Full Regression | Week 4–5 | Re-test Critical/Major; High TC suite |
| Phase 7 | Evidence Packaging & UAT Sign-off | Week 5 | Automation report, Defect report, Summary |
| Phase 8 | Residual Risk Review (if any IN PROGRESS) | Week 5 | Waivers for OAuth/Gemini/export if needed |

# 14. Risk Analysis & Mitigation

| # | Risk Description | Prob. | Impact | Mitigation Strategy |
| --- | --- | --- | --- | --- |
| R-01 | Unstable local env (SQL/BE/FE downtime) | Medium | High | Document restart scripts; daily smoke; keep DB backup. |
| R-02 | Vite IPv6-only bind breaks tools on 127.0.0.1 | High | Medium | Standardize on http://localhost; note in runbook (DEF-040). |
| R-03 | Requirement/UI churn mid-cycle | Medium | High | Freeze scope before Cycle 1; formal change request + TC update. |
| R-04 | Insufficient time for all UCs/TCs | Medium | High | Risk-based: High UCs first; defer Low only with waiver. |
| R-05 | External deps (Google OAuth, Gemini) unavailable | High | Medium | Mark IN PROGRESS + mock path; no false PASS. |
| R-06 | Test data conflicts / flaky invite flows | Medium | Medium | Reset seeds between cycles; unique emails for register TCs. |
| R-07 | High defect density delays exit | Medium | High | Daily triage; Critical same-day; buffer in Phase 6. |
| R-08 | Cross-module RBAC regressions | Medium | High | Mandatory security suite in Phase 5 every build. |
| R-09 | Evidence incompleteness (missing screenshots) | Low | Medium | CI-like checklist: every executed TC has artifact path. |

# 15. Traceability Matrix Summary

High-level mapping of Modules → UC range → actor coverage → estimated TCs. Detailed Requirement → UC → Test Case → Defect matrix is maintained as a living artifact and synchronized with Automation_Test_Nhom4 / Defect_Report_Nhom4.

| Module | UC Range | UCs | Admin | Mentor | Student | Committee | Est. TCs |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1. Authentication & User Management | UC-01 → UC-09 | 9 | ✓ | ✓ | ✓ | ✓ | 28 |
| 2. Admin — Semester, Class & Defense | UC-10 → UC-19 | 10 | ✓ | — | — | — | 27 |
| 3. Project & Task Management | UC-20 → UC-27 | 8 | ✓ | ✓ | ✓ | — | 22 |
| 4. Notification Service | UC-28 → UC-31 | 4 | ✓ | ✓ | ✓ | ✓ | 11 |
| 5. Student — Course, Team & Submission | UC-32 → UC-39 | 8 | — | — | ✓ | — | 22 |
| 6. Mentor — Class, Review & Progress | UC-40 → UC-47 | 8 | — | ✓ | — | — | 18 |
| 7. Dashboard, Committee & Reports | UC-50 → UC-56 | 7 | ✓ | ✓ | ✓ | ✓ | 16 |
| TOTAL |  | 54 |  |  |  |  | 144 |

Coverage commitments (khắt khe):

Use Case coverage target: 100% of 54 UCs have designed TCs before Cycle exit.

Executable baseline: 144 estimated TCs; Automation_Test_Nhom4 tracks actual execution status.

Every Open/In Progress defect in Defect_Report_Nhom4 must reference a Related TC or N/A with justification.

No module may declare EXIT if XC-2/XC-3 fail — academic demo does not override Critical defect policy.

# Appendix A — Quality Gate Checklist (Pre-Demo)

| # | Gate Check | Status (☐/☑) |
| --- | --- | --- |
| 1 | Smoke: Admin/Mentor/Student/Committee login PASS | ☐ |
| 2 | mvn test: AdminServiceTest + NotificationServiceTest PASS | ☐ |
| 3 | Playwright evidence regenerated for changed modules | ☐ |
| 4 | Zero Critical defects Open | ☐ |
| 5 | Major defects dispositioned (fix/Verified/deferred note) | ☐ |
| 6 | BR-01..BR-20 sampled validation evidence attached | ☐ |
| 7 | Defect_Report_Nhom4 status synchronized | ☐ |
| 8 | Instructor review pack assembled (MTP + Automation + Defect) | ☐ |

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

END OF MASTER TEST PLAN — SmartTeam PIMS | SWT301 | Nhóm 4 | v1.0

Original QA artifact for SmartTeam PIMS. Structure follows standard MTP practice; content is not copied from other groups’ materials.