TEST PLAN

SmartTeam PIMS – Intelligent Project Management & Team Matching Platform

ISTQB v4.0 Compliant

Version: 1.0  |  Date: June 2026  |  Status: Draft

Document Information

| Field | Details |
| --- | --- |
| Project Name | SmartTeam PIMS |
| Document Title | TEST PLAN |
| Version | v1.0 |
| Prepared By | QA Lead – SmartTeam Project |
| Reviewed By | Project Manager |
| Approved By | Stakeholder / Client Representative |
| Date | June 2026 |
| Status | Draft |

# REVISION HISTORY

| Version | Date | Author | Description |
| --- | --- | --- | --- |
| 1.0 | June 2026 | QA Lead | Initial Test Plan – SmartTeam PIMS |

# 1. INTRODUCTION

## 1.1 Purpose

This Test Plan defines the testing approach, scope, schedule, resources, tools, and activities for the SmartTeam PIMS – Intelligent Project Management & Team Matching Platform. The objective is to ensure the software meets all functional and non-functional requirements before production release.

The system supports university project management through AI-powered team and mentor matching, course management, project submission, and multi-role dashboards.

## 1.2 Scope Summary

Testing covers all core modules of SmartTeam PIMS including Authentication, Student Management, Team Management, AI Matching, Mentor Management, Course Management, Project Submission, Committee Evaluation, Notifications, and Admin features.

# 2. PROJECT OVERVIEW

SmartTeam PIMS is an intelligent university project management platform designed to facilitate project team formation, mentor assignment, course management, and committee evaluation. The platform leverages AI to recommend teammates and mentors based on profile compatibility.

Key Technology Stack:

| Component | Technology |
| --- | --- |
| Frontend | Vue 3 + PrimeVue |
| Backend | .NET 9 Web API |
| Database | PostgreSQL 16 |
| Authentication | JWT Token |
| AI Service | Team & Mentor Matching Engine |
| Browser Support | Chrome, Edge, Firefox |
| OS | Windows Server 2022 |

System Actors:

| # | Actor | Description |
| --- | --- | --- |
| 1 | Admin | Administer entire system, manage users, master data, and monitor activities |
| 2 | Student | Create teams, upload projects, search teammates, request mentors, receive AI recommendations |
| 3 | Mentor | Review student projects, provide feedback, accept/reject mentoring requests |
| 4 | Committee Member | Evaluate final projects, review mentor reports, publish final grades |

# 3. TEST OBJECTIVES

- Verify all functional requirements from the RDS document are correctly implemented

- Validate all business workflows and role-based access control

- Detect defects early across all development sprints

- Ensure system stability under normal and peak load conditions

- Verify JWT authentication and authorization across all user roles

- Validate AI matching engine outputs for team and mentor recommendations

- Ensure APIs respond within acceptable performance limits

- Validate integration between Vue 3 frontend, .NET 9 backend, and PostgreSQL

- Verify notification service delivers messages correctly

- Ensure committee evaluation workflow publishes grades accurately

# 4. TEST SCOPE

## 4.1 In Scope

| Module | Features Covered |
| --- | --- |
| Authentication | Login, Logout, Register Account, JWT validation, Forgot Password |
| Student Management | Profile update, skills, GPA, GitHub, availability, CV |
| Team Management | Create Team, Invite Members (UC-04, UC-05) |
| Course Management | Join Course, Leave Course, Manage Enrollment (UC-05, UC-16) |
| AI Matching | Find Best Team, Find Mentor recommendations |
| Mentor Management | Review Project, Accept/Reject Request, feedback during 10 weeks |
| Project Management | Upload proposals, reports, source code, demo videos |
| Committee Evaluation | Final evaluation, grade publishing |
| Notifications | Email notifications for invitations, deadlines, reviews, evaluations |
| Dashboard | Role-based dashboards for all 4 actors |
| Admin | User management, master data, audit logs, reports & statistics |
| Non-UI Functions | JWT Service, AI Engine, Email Service, Review Reminder Job, File Cleanup |

## 4.2 Out of Scope

- Mobile application (iOS / Android) testing

- Third-party CRM/ERP integrations

- Performance testing beyond 500 concurrent users

- Legacy .doc format uploads by users

- Infrastructure / cloud provisioning configuration

# 5. TEST ITEMS

| Item ID | Item | Description |
| --- | --- | --- |
| TI-01 | Login API | JWT authentication endpoint |
| TI-02 | Register API | New account registration with email verification |
| TI-03 | Student Profile API | CRUD for student profile fields |
| TI-04 | Team Management API | Create team, invite members, check constraints |
| TI-05 | Course Enrollment API | Join course, leave course, enrollment rules |
| TI-06 | AI Matching API | Team and mentor recommendation engine |
| TI-07 | Mentor Review API | Review submissions, feedback, scoring |
| TI-08 | Project Upload API | File upload for proposals, reports, code, videos |
| TI-09 | Committee Evaluation API | Grade assignment and publishing |
| TI-10 | Notification Service | Email trigger and delivery |
| TI-11 | Dashboard Screens | Role-based UI for all 4 actors |
| TI-12 | PostgreSQL DB | Database integrity and constraint validation |
| TI-13 | Admin Panel | User management, settings, audit logs |

# 6. TEST TYPES

| Test Type | Purpose | Coverage |
| --- | --- | --- |
| Functional Testing | Validate business functions from RDS | All 13 use cases |
| Integration Testing | Verify module communication | API ↔ DB, Frontend ↔ Backend |
| System Testing | Validate end-to-end workflows | All user flows per actor |
| Regression Testing | Ensure changes do not break existing features | After every sprint |
| Performance Testing | Evaluate speed and scalability | Load, stress, spike tests |
| Security Testing | Validate authentication and authorization | JWT, role access, SQL injection |
| Usability Testing | Verify user friendliness | UI, navigation, forms |
| Compatibility Testing | Browser/device compatibility | Chrome, Edge, Firefox |
| API Testing | Validate REST API contracts | All backend endpoints |
| UAT | Customer acceptance | Priority: High use cases |

# 7. TEST APPROACH / STRATEGY

An Agile testing approach is adopted. Testing is performed iteratively across sprints, with regression testing after each sprint release. Both manual and automated testing techniques are applied.

| Level | Approach | Tools |
| --- | --- | --- |
| Unit Testing | Performed by developers using xUnit (.NET) | xUnit, NUnit |
| Integration Testing | API testing with Postman collections | Postman, Newman |
| System Testing | Manual execution of test cases per use case | Jira, Excel |
| Automation Testing | Selenium/Playwright for regression on key flows | Playwright, GitHub Actions |
| Performance Testing | Load testing on critical APIs | JMeter, k6 |
| Security Testing | JWT validation, role access, input sanitization | OWASP ZAP, Postman |

Testing Techniques:

- Equivalence Partitioning – for input field validation

- Boundary Value Analysis – for numeric limits (team size 4-5, string lengths)

- Decision Table Testing – for complex business rules (BR-03, BR-09, BR-11, BR-12)

- Use Case Testing – driven by the 13 identified use cases in RDS

- State Transition Testing – for course/team/project status flows

- Exploratory Testing – for AI matching outputs and dashboard widgets

# 8. ENTRY CRITERIA

- RDS v1.0 document approved and baselined

- Test environment configured and accessible (Vue 3 frontend, .NET 9 API, PostgreSQL 16)

- Build successfully deployed to QA environment

- Test data prepared (student accounts, mentor accounts, course data)

- Test cases reviewed and approved

- Postman collections and Playwright scripts configured

- Jira project and defect tracking boards set up

# 9. EXIT CRITERIA

- 100% of critical (High/Must Have) test cases executed

- No Severity 1 (Critical) or Severity 2 (High) defects remain open

- All AI matching test scenarios pass with acceptable accuracy

- Performance: API response time < 2 seconds under normal load

- Test Summary Report completed and reviewed

- Customer UAT approved by stakeholder representative

- RTM (Requirement Traceability Matrix) fully mapped

# 10. TEST ENVIRONMENT

| Component | Configuration |
| --- | --- |
| Frontend | Vue 3 + PrimeVue (QA build) |
| Backend | .NET 9 Web API (QA instance) |
| Database | PostgreSQL 16 (QA schema, seeded data) |
| Authentication | JWT – separate QA secret key |
| AI Service | Sandboxed matching engine (QA mode) |
| Browsers | Chrome 124+, Edge 124+, Firefox 125+ |
| OS | Windows Server 2022 (server), Windows 11 (client) |
| Environment URL | https://qa.smartteam-pims.dev |
| CI/CD | GitHub Actions – auto deploy on merge to QA branch |

# 11. TEST TOOLS

| Tool | Purpose | Used By |
| --- | --- | --- |
| Jira | Defect tracking, test management | QA Team |
| Postman / Newman | API testing and collection automation | QA Team |
| Playwright | UI automation and regression testing | QA Automation |
| JMeter / k6 | Performance and load testing | QA Lead |
| GitHub Actions | CI/CD pipeline execution | DevOps / QA |
| OWASP ZAP | Security scanning | QA Lead |
| Excel / Google Sheets | Test case management | QA Team |
| Confluence | Test documentation | All |

# 12. TEST DATA MANAGEMENT

Test data will be generated using a combination of mock data scripts and anonymized sample data. Separate datasets will be maintained for positive and negative testing scenarios.

| Dataset | Purpose | Records |
| --- | --- | --- |
| Valid Student Accounts | Positive login, team creation, AI matching | 20 records |
| Valid Mentor Accounts | Positive mentor review, request acceptance | 10 records |
| Valid Committee Accounts | Evaluation and grade publishing | 5 records |
| Invalid Accounts | Negative login testing, unauthorized access | 10 records |
| Active Courses | Course join, enrollment management | 5 courses |
| Teams (4-5 members) | Team management, project upload | 8 teams |
| Project Files | Upload testing (PDF, ZIP, MP4) | Various files |
| Large Dataset | Performance and load testing | 500+ students |

# 13. ROLES AND RESPONSIBILITIES

| Role | Name | Responsibility |
| --- | --- | --- |
| QA Lead | TBD | Manage test planning, scheduling, tool setup, and reporting |
| QA Tester (x2) | TBD | Execute test cases, log defects, perform retest |
| QA Automation | TBD | Develop and maintain Playwright automation scripts |
| Developer | TBD | Fix reported defects within agreed SLA |
| Project Manager | TBD | Approve test deliverables and manage schedule |
| System Analyst | KienNTHE11 | Clarify requirements and business rules |
| Customer/Stakeholder | TBD | Perform UAT and provide sign-off |

# 14. TEST SCHEDULE

| Phase | Start Date | End Date | Owner | Milestone |
| --- | --- | --- | --- | --- |
| Test Planning | Week 1 | Week 1 | QA Lead | Test Plan approved |
| Test Case Design | Week 2 | Week 3 | QA Team | Test cases reviewed |
| Environment Setup | Week 2 | Week 2 | DevOps + QA | QA env ready |
| Test Data Preparation | Week 3 | Week 3 | QA Team | Datasets ready |
| Sprint 1 Testing | Week 4 | Week 5 | QA Team | Auth + Student modules |
| Sprint 2 Testing | Week 6 | Week 7 | QA Team | Team + Course + AI modules |
| Sprint 3 Testing | Week 8 | Week 9 | QA Team | Mentor + Project + Committee |
| Regression Testing | Week 10 | Week 10 | QA Automation | All regression pass |
| Performance Testing | Week 11 | Week 11 | QA Lead | Performance report |
| UAT | Week 12 | Week 12 | Customer | UAT sign-off |
| Test Closure | Week 13 | Week 13 | QA Lead | Final report delivered |

# 15. DEFECT MANAGEMENT PROCESS

Defect lifecycle: New → Assigned → In Progress → Fixed → Retest → Closed (or Re-opened)

| Severity | Description | SLA Fix Time |
| --- | --- | --- |
| S1 – Critical | System crash, data loss, auth bypass, complete feature failure | 4 hours |
| S2 – High | Major business function failure blocking workflow (e.g., team creation, AI matching) | 1 business day |
| S3 – Medium | Partial function issue, incorrect data display, non-critical API error | 3 business days |
| S4 – Low | Cosmetic/UI issues, minor copy errors, styling inconsistencies | Next sprint |

# 16. RISKS AND MITIGATION

| Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- |
| Delayed build delivery | Medium | High | Daily build monitoring; CI/CD pipeline auto-deploy |
| Unstable QA environment | Medium | High | Dedicated QA environment; Docker containerization |
| Insufficient test data | Low | Medium | Automated mock data generation scripts |
| AI matching non-determinism | High | Medium | Define acceptable accuracy thresholds; log all outputs |
| Scope creep | Medium | High | Freeze requirements before test case design |
| Key personnel unavailability | Low | Medium | Cross-train team members; documented runbooks |
| JWT token expiry issues | Low | High | Automated token refresh testing in all API flows |

# 17. TEST DELIVERABLES

- Test Plan (this document)

- Feature List with UC mapping (separate document)

- Test Cases document (all modules)

- Test Data document (datasets and configuration)

- Defect Reports (logged in Jira)

- Test Execution Logs (per sprint)

- Performance Test Report

- Security Test Report

- Test Summary Report

- RTM – Requirement Traceability Matrix

# 18. COMMUNICATION PLAN

| Activity | Frequency | Participants | Channel |
| --- | --- | --- | --- |
| Daily QA Stand-up | Daily | QA Team | MS Teams |
| Defect Review Meeting | Twice per week | QA + Dev Team | MS Teams / Jira |
| Sprint Test Status Report | End of each sprint | PM + Stakeholders | Email + Confluence |
| Performance Test Walkthrough | Week 11 | QA Lead + Dev Lead | MS Teams |
| UAT Kick-off | Start of Week 12 | Customer + PM + QA | On-site / Teams |
| Final Test Closure Report | Week 13 | All stakeholders | Email |

# 19. APPROVALS

| Name | Role | Signature | Date |
| --- | --- | --- | --- |
|  | QA Lead |  |  |
|  | Project Manager |  |  |
|  | Customer Representative |  |  |