TEST PLAN REPORT

SmartTeam PIMS

Intelligent Project Management & Team Matching Platform

Software Test Plan Document

Version 1.0 | 03 June 2026

Prepared by: Senior QA Manager / Software Testing Expert

Scope: Java Web backend, relational database, responsive frontend, JWT authentication, RBAC, AI matching, file upload, notifications, and milestone/final grading.

# Document Control

| Version | Date | Type | Owner | Change Description |
| --- | --- | --- | --- | --- |
| 1.0 | 03/06/2026 | Added | QA Manager | Initial SmartTeam PIMS test plan based on RDS content and Pickleball Test Plan structure. |

# Table of Contents

1. Introduction & Objectives

2. Extended Use Case Inventory

3. Testing Strategy

4. Test Environment

5. Entry & Exit Criteria

6. High-Level Test Case Matrix

7. Defect Management

Appendix A. Testing Risks and Mitigation

Appendix B. Demo / Sign-Off Checklist

Conclusion

# 1. Introduction & Objectives

## 1.1 Purpose

This Software Test Plan defines the scope, test strategy, environment, entry/exit criteria, high-level test cases, and defect workflow for SmartTeam PIMS. The objective is to verify that the platform supports a complete and secure student project lifecycle from course setup through final grading.

## 1.2 Scope of Testing

In scope: Authentication, RBAC, administration, course management, student profiling, team creation, internal workspace, AI-driven team and mentor matching, mentor request/review, project file uploads, notifications, final evaluation, audit logs, API validation, UI validation, database consistency, and end-to-end integration.

Out of scope: Native mobile app, production load testing, payment integrations, third-party LMS production integration, and advanced AI model training validation beyond deterministic recommendation logic and ranking verification.

## 1.3 Test Objectives

Confirm that all high-priority use cases satisfy functional requirements and business rules.

Verify strict RBAC across Admin, Student, Mentor, and Committee roles, with Teacher/Instructor coverage where implemented.

Validate AI matching logic using repeatable test datasets and measurable recommendation expectations.

Ensure database state, audit logs, notifications, and file records remain consistent across integrated workflows.

Provide test evidence suitable for academic review, sprint acceptance, and enterprise QA sign-off.

## 1.4 Test Items / Modules

| Module | Name | Primary Actors | Testing Focus |
| --- | --- | --- | --- |
| 01 | Auth & User | Admin, Student, Mentor, Committee | Login/logout, registration, forgot password, JWT, user sessions, profile update. |
| 02 | Admin & Master Data | Admin | Users, roles, system parameters, team-size rules, academic timelines, audit logs. |
| 03 | Course Management | Teacher / Instructor, Student | Course creation, class code, materials, enrollment, join course. |
| 04 | Team & Workspace | Student / Team Leader | Create team, invites, membership rules, internal discussion, task assignment. |
| 05 | AI Matching | Student / Team Leader | Best teammate recommendations and mentor recommendations. |
| 06 | Mentor & Project Review | Mentor, Student | Mentor request decisions, milestone upload, feedback, grading. |
| 07 | Committee Evaluation | Committee Member | Final scoring, grade publication, locked grade records. |
| 08 | Notification & Audit | System, Admin, Student | In-app/email alerts, unread states, auditability of critical actions. |

# 2. Extended Use Case Inventory

Before test execution, missing lifecycle use cases were added to close functional gaps. Rows marked ADDED are new logical coverage items and must be included in test design and traceability.

| UC ID | Module / Feature | Use Case | Primary Actor | Status | Test Focus |
| --- | --- | --- | --- | --- | --- |
| UC-Auth-01 | Authentication | Login & Logout | Admin, Student, Mentor, Committee | CORE | JWT login, logout, role-based dashboard routing, audit log. |
| UC-Auth-02 | Authentication | Register Account | Student | CORE | Email verification, bcrypt password hashing, active/inactive status. |
| UC-Auth-03 | Authentication | Forgot Password | All roles | ADDED - Logical Gap Closure | Reset link expiry, single-use token, password strength rules. |
| UC-Admin-01 | Administration | Manage Master Data & Users | Admin | ADDED - Required | Configure semesters, courses, team-size rules, roles, user status, audit logs. |
| UC-Teacher-01 | Course Management | Manage Course & Materials | Teacher / Instructor | ADDED - Required | Create courses, generate class codes, upload guidelines/materials, manage enrollments. |
| UC-Course-01 | Course Management | Join Course | Student | ADDED - Logical Gap Closure | Student joins active course by class code; prerequisite for team formation. |
| UC-Dashboard-01 | Dashboard | View Role-Based Dashboard | All roles | ADDED - Logical Gap Closure | Display role-specific widgets without cross-role data leakage. |
| UC-Student-01 | Notification | In-App Notifications | Student | ADDED - Required | View, filter, mark-read, and manage alerts for invites, feedback, grades, deadlines. |
| UC-Student-02 | Student Management | Update Student Profile | Student | CORE | Skills, GPA, GitHub, availability, CV; source data for AI matching. |
| UC-Team-01 | Team Workspace | Internal Team Discussion / Workspace | Team members | ADDED - Required | Team chat, task assignment, internal files, pre-submission coordination. |
| UC-Team-02 | Team Management | Create Team | Student / Team Leader | CORE | Create team, enforce one active team per student, initial project topic. |
| UC-Team-03 | Team Management | Invite Members / Accept Invite | Student / Team Leader | CORE | Invite eligible students; accept/reject invitations; maintain membership status. |
| UC-AI-01 | AI Matching | Find Best Team | Student | CORE | Recommend teammates by profile compatibility and completeness. |
| UC-AI-02 | AI Matching | Find Mentor | Team Leader | CORE | Recommend mentors by project topic, expertise, availability, and matching score. |
| UC-Mentor-01 | Mentor Management | Accept / Reject Mentoring Request | Mentor | CORE | Mentor decision workflow and student-team notification. |
| UC-Mentor-02 | Mentor Management | Review Project / Milestone Feedback | Mentor | CORE | Review milestone files, provide feedback and milestone grades across the semester. |
| UC-Project-01 | Project Management | Upload Project Files | Student / Team Leader | CORE | Upload proposal, report, source code, demo video; deadline and format validation. |
| UC-Committee-01 | Committee Evaluation | Final Evaluation | Committee Member | CORE | Evaluate final projects, review mentor reports, publish and lock final scores. |
| UC-Notification-01 | Notification Service | Send Notifications | System | CORE | Generate real-time/email notifications for deadlines, invites, reviews, evaluation. |
| UC-Audit-01 | Audit & Compliance | Audit Critical Actions | System / Admin | ADDED - Logical Gap Closure | Record login, role changes, grade updates, file operations, AI recommendation requests. |

# 3. Testing Strategy

| Test Type | Application to SmartTeam PIMS |
| --- | --- |
| Functional Testing | Execute happy path, alternative path, negative validation, and database-state verification for each UC. Validate field rules, workflow status transitions, notifications, and UI messages. |
| Boundary Value Testing | GPA: valid values include 0.0, 0.01, 3.99, 4.0; invalid values include -0.01, 4.01, blank, non-numeric, and malformed decimals. Team size: 1-3 members = forming/not eligible; 4-5 = valid; 6+ = rejected. |
| Security & RBAC Testing | Validate JWT expiration, tampered tokens, missing tokens, route guards, protected APIs, role-specific dashboards, and 401/403 behavior for Admin, Student, Mentor, and Committee roles. |
| AI Logic Testing | Use deterministic seed profiles with known skills, GPA, availability, and project topics. Verify ranking consistency, minimum profile completeness thresholds, explainable matching factors, and graceful handling of missing data. |
| Integration Testing | Run full lifecycle: Teacher creates course -> Student joins course -> Student updates profile -> Team forms -> AI recommends mentor -> Mentor accepts -> Team uploads milestones -> Mentor grades -> Committee publishes final grade. |
| API Testing | Verify REST endpoints for request schema, response code, authentication header, payload validation, pagination, file upload multipart handling, and error contracts. |
| UI / Responsive Testing | Validate forms, tables, filters, buttons, upload progress, modal dialogs, toast messages, desktop/tablet/mobile web responsiveness, and accessibility cues for validation errors. |
| Database Consistency Testing | Verify transaction integrity after team creation, invitation acceptance, mentor assignment, milestone upload, grade publication, notification creation, and rollback on failure. |
| Regression Testing | Run smoke and high-priority regression cases after every bug fix, branch merge, schema migration, or AI-matching logic change. |

## 3.1 AI Matching Verification Approach

Create at least three seed cohorts: complete profiles, partial profiles, and conflicting schedules.

Define expected ranking for team recommendations using skills overlap/complementarity, GPA, availability, and experience.

Define expected mentor ranking using project topic, mentor expertise tags, historical load, and available supervision slots.

Record compatibility score, matched attributes, missing-profile penalty, and recommendation confidence for every AI test run.

Reject black-box-only validation: every AI recommendation must expose enough reason codes for QA to compare with the expected baseline.

## 3.2 End-to-End Integration Flow

Course Creation -> Class Code -> Student Join Course -> Update Profile -> Create Team -> Invite Members -> Internal Workspace -> AI Find Mentor -> Mentor Accept/Reject -> Project Upload -> Mentor Review -> Committee Final Evaluation -> Student Notification / Grade Publication.

## 3.3 Security & RBAC Focus Areas

Admin-only: user/role management, system configuration, master data, audit log access.

Student-only: profile update, team creation, team workspace, file upload, notifications, view grades.

Mentor-only: mentor request action, review queue, milestone feedback and grades.

Committee-only: final evaluation, score publication, locked final grade approval.

Shared: login/logout and dashboard routing must never display cross-role data.

# 4. Test Environment

| Component | Recommended Configuration | Testing Notes |
| --- | --- | --- |
| Frontend | Responsive Web UI: React/Vue/Angular or JSP/Thymeleaf; Chrome latest, Edge latest, Firefox latest | Use DevTools for desktop/tablet/mobile viewport validation; capture screenshots for evidence. |
| Backend | Java Web backend using Java 17/21, Spring Boot/Jakarta Servlet, REST API, Maven/Gradle | Run with test profile, isolated environment variables, API health checks, structured logs. |
| Authentication | JWT service, bcrypt/Argon2 password hashing, optional Google OAuth2 sandbox | Seed active/inactive/locked users for all roles; configure short-lived test token for expiry tests. |
| Database | PostgreSQL or SQL Server staging database | Run migrations before test; seed users, roles, profiles, courses, teams, projects, reviews, notifications, audit logs. |
| AI Matching Service | Local deterministic scoring mode or mockable recommendation service | Use fixed seed data to verify expected ranking and profile-completeness behavior. |
| File Storage | Local test bucket, MinIO, or staging object storage | Use harmless sample files for PDF/DOCX/ZIP/MP4; validate size/type restrictions and cleanup. |
| Notification | In-app notification table/service; email sandbox such as MailHog/Mailtrap | No real email delivery; verify queue status, unread count, and notification content. |
| CI/CD | GitHub Actions, GitLab CI, Jenkins, or Azure DevOps | Run unit tests, integration tests, static scan, migration check, and smoke test on staging deploy. |
| Testing Tools | Postman/Newman, REST Assured, JUnit 5, Mockito, Selenium/Playwright/Cypress, DB client, Jira/Trello/GitHub Issues | Attach API logs, screenshots, database snapshots, and bug IDs to test execution records. |

## 4.1 Test Data Requirements

Admin: admin01@pims.test with full configuration, user management, and audit permissions.

Teacher/Instructor: teacher01@pims.test with course creation and materials management permissions.

Students: at least 15 users with varied skills, GPA values, availability windows, profile completeness levels, and team states.

Mentors: at least 6 mentors with distinct expertise tags, supervision capacity, and availability.

Committee: at least 3 committee accounts with final evaluation access.

Seed records: active/inactive courses, open/closed enrollment, forming/valid teams, pending/accepted/rejected mentor requests, submitted/late milestones, draft/final project files, unread/read notifications, and audit logs.

# 5. Entry & Exit Criteria

| Entry Criteria - Conditions to Start Testing | Exit Criteria - Conditions for Sign-Off |
| --- | --- |
| Requirements baseline approved; SmartTeam PIMS RDS is testable and UCs are mapped to modules. | 100% High-priority test cases executed and passed. |
| Stable test build deployed to local integration or staging; frontend build and backend startup succeed. | 0 open Critical/Blocker defects; 0 unresolved High security/RBAC defects. |
| Database migration completes successfully and seeded data is available for all roles and lifecycle states. | At least 95% Medium-priority cases passed or formally accepted with documented workaround. |
| Admin, Student, Mentor, Committee, and Teacher/Instructor test accounts are created and verified. | Full integration flow from Course Creation to Final Grade passes with evidence. |
| JWT, file upload, notification sandbox, and AI matching test mode are configured. | Regression smoke test passes after final fixes; no reopened Critical/High bugs. |
| Bug tracking board, test evidence repository, and test case execution sheet/tool are ready. | Test summary report, defect metrics, risk notes, and sign-off approval are completed. |

# 6. High-Level Test Case Matrix

Default execution status for planned cases is Ready / Not Run. During execution, the team must update Actual Result, Status, Evidence, and Bug ID in the test management sheet/tool.

| TC ID | Related UC | Scenario Description | Expected Result | Priority |
| --- | --- | --- | --- | --- |
| TC-AUTH-001 | UC-Auth-01 | Login with valid active account for each role and redirect to role-specific dashboard. | JWT is issued; dashboard matches user role; login audit entry is created. | High |
| TC-AUTH-002 | UC-Auth-01 | Submit invalid password, inactive account, and locked account login attempts. | System rejects login with safe error message; no JWT is issued; failed attempt is logged. | High |
| TC-AUTH-003 | UC-Auth-01 | Call protected API after JWT expiration. | API returns 401 Unauthorized; UI redirects to login or refresh flow as designed. | High |
| TC-AUTH-004 | UC-Auth-01 | Access Admin API using Student, Mentor, and Committee tokens. | API returns 403 Forbidden; no restricted data is returned. | High |
| TC-AUTH-005 | UC-Auth-01 | Logout from active session and retry protected route. | Client token is removed/revoked as designed; protected route is unavailable. | Medium |
| TC-AUTH-006 | UC-Auth-02 | Register new student account with valid email and strong password. | Account is created as inactive/pending verification; activation email is queued. | High |
| TC-AUTH-007 | UC-Auth-02 | Register using duplicate email, weak password, missing Student ID, and invalid email format. | Validation blocks submission; no duplicate or invalid user record is created. | High |
| TC-AUTH-008 | UC-Auth-03 | Request forgot-password link and reset password within validity window. | New password is saved hashed; reset token becomes invalid after use; login succeeds with new password. | High |
| TC-AUTH-009 | UC-Auth-03 | Use expired reset link or reuse consumed reset link. | System rejects reset and displays an appropriate message; password remains unchanged. | High |
| TC-ADMIN-001 | UC-Admin-01 | Admin creates/updates master data: semester, course status, team-size rule, GPA range, and deadline windows. | Configuration is saved, audit log is created, and dependent screens use new values. | High |
| TC-ADMIN-002 | UC-Admin-01 | Admin creates, disables, and changes roles for users. | User state and role assignments are updated correctly; affected users gain/lose permissions immediately. | High |
| TC-ADMIN-003 | UC-Admin-01 | Admin searches audit logs by user, action type, role change, file upload, and grade update. | Audit results are filtered accurately and include actor, timestamp, IP/device, and action detail. | Medium |
| TC-ADMIN-004 | UC-Admin-01 | Non-admin attempts to access user management and system configuration. | Route/API is blocked with 403 or redirect; no admin data is exposed. | High |
| TC-COURSE-001 | UC-Teacher-01 | Teacher creates a course, sets project timeline, and generates class code. | Course is active; unique class code is generated; students can join using the code. | High |
| TC-COURSE-002 | UC-Teacher-01 | Teacher uploads valid course guideline PDF/DOCX and lecture material. | File is stored, linked to course, visible to enrolled students, and virus/type/size checks pass. | High |
| TC-COURSE-003 | UC-Teacher-01 | Teacher uploads unsupported material type or oversized file. | Upload is rejected with a clear message; no invalid file record is created. | Medium |
| TC-COURSE-004 | UC-Teacher-01 | Teacher closes course registration and student tries to join with the previous class code. | Join action is blocked; user receives course-closed message. | High |
| TC-COURSE-005 | UC-Course-01 | Student joins active course using valid class code. | Enrollment record is created; course materials and team features become visible. | High |
| TC-COURSE-006 | UC-Course-01 | Student enters invalid class code or tries duplicate enrollment. | System rejects the request and prevents duplicate enrollment records. | High |
| TC-DASH-001 | UC-Dashboard-01 | Load dashboards for Admin, Student, Mentor, Committee, and Teacher/Instructor. | Each dashboard shows only permitted widgets and actions for that role. | High |
| TC-DASH-002 | UC-Dashboard-01 | Update project/grade/notification data and reload dashboard. | Dashboard reflects current database state with no stale or cross-role values. | Medium |
| TC-NOTIF-001 | UC-Student-01 | Student receives team invitation notification in-app. | Unread count increments; notification links to the correct invitation workflow. | High |
| TC-NOTIF-002 | UC-Student-01 | Student receives mentor feedback and grading update notifications. | Notification content, timestamp, sender, and linked project/milestone are correct. | High |
| TC-NOTIF-003 | UC-Student-01 | Student marks notifications as read, filters unread, and deletes/archives old alerts. | Notification state updates correctly; unread count is recalculated. | Medium |
| TC-NOTIF-004 | UC-Notification-01 | System sends deadline reminder to eligible teams only. | Only target users receive reminders; notification queue status is recorded. | Medium |
| TC-PROFILE-001 | UC-Student-02 | Student updates skills, GPA, GitHub URL, availability, and CV with valid data. | Profile is saved; timestamp updates; AI matching input is refreshed. | High |
| TC-PROFILE-002 | UC-Student-02 | Validate GPA boundary values: 0.0, 0.01, 3.99, 4.0, -0.01, 4.01, blank, non-numeric. | 0.0-4.0 accepted; invalid values blocked with field-level error; database remains clean. | High |
| TC-PROFILE-003 | UC-Student-02 | Submit invalid GitHub URL, unsupported CV extension, and oversized CV. | Save is blocked or invalid file is rejected; existing valid profile data is preserved. | High |
| TC-PROFILE-004 | UC-Student-02 | Compare AI recommendations before and after profile completion. | Completed profile improves matching confidence/ranking according to defined scoring rule. | Medium |
| TC-TEAM-001 | UC-Team-02 | Eligible enrolled student creates new team with unique name and topic. | Team is created in Forming/Pending status; creator becomes team leader. | High |
| TC-TEAM-002 | UC-Team-02 | Student already in an active team attempts to create another team. | Operation is blocked; no duplicate active team membership is created. | High |
| TC-TEAM-003 | UC-Team-03 | Team leader invites an eligible student from the same active course. | Invitation is created; invitee receives notification; status is Pending. | High |
| TC-TEAM-004 | UC-Team-03 | Invitee accepts/rejects invitation. | Membership is updated on accept or invitation closes on reject; team status and notifications update. | High |
| TC-TEAM-005 | UC-Team-03 | Invite student already in another team, from another course, or with inactive account. | System rejects invitation and explains eligibility failure. | High |
| TC-TEAM-006 | UC-Team-02 | Validate team size constraints for 1, 3, 4, 5, and 6 members. | Teams with 4-5 members are eligible; <4 remains incomplete; 6th member is rejected. | High |
| TC-WORK-001 | UC-Team-01 | Team member posts message in internal discussion workspace. | Message is visible to team members only; timestamp and author are correct. | Medium |
| TC-WORK-002 | UC-Team-01 | Team leader assigns internal tasks with owner, due date, and status. | Task appears in workspace; assignee receives notification; status changes are persisted. | Medium |
| TC-WORK-003 | UC-Team-01 | Non-member or removed member attempts to access workspace. | Access is denied; workspace messages/files/tasks are not exposed. | High |
| TC-WORK-004 | UC-Team-01 | Team uploads internal draft file before final milestone submission. | Draft is stored in workspace, versioned as internal, and not treated as official submission. | Low |
| TC-AI-001 | UC-AI-01 | Run team recommendation with complete profiles, complementary skills, matching availability, and GPA spread. | Recommended teammates are ranked by compatibility score with expected top candidates. | High |
| TC-AI-002 | UC-AI-01 | Run team recommendation with incomplete student profiles. | Profiles with missing key fields receive lower confidence or prompt for completion. | High |
| TC-AI-003 | UC-AI-01 | Repeat same recommendation request using fixed seed data. | Ranking is deterministic or variance is documented within acceptable tolerance. | Medium |
| TC-AI-004 | UC-AI-02 | Run mentor recommendation using project topic, required skills, and mentor expertise. | Mentors with closest expertise and availability appear above weaker matches. | High |
| TC-AI-005 | UC-AI-02 | No suitable mentor is available for topic or schedule. | System displays fallback options, waitlist/manual request, or clear no-match message. | Medium |
| TC-MENTOR-001 | UC-Mentor-01 | Mentor accepts a valid mentoring request. | Request status becomes Accepted; team is linked to mentor; notification is sent. | High |
| TC-MENTOR-002 | UC-Mentor-01 | Mentor rejects a request with reason. | Request status becomes Rejected; reason is stored; team receives notification and can search again. | High |
| TC-MENTOR-003 | UC-Mentor-01 | Mentor attempts to act on request not assigned to them. | System blocks action with 403 and creates security/audit record if applicable. | High |
| TC-PROJECT-001 | UC-Project-01 | Team leader uploads valid proposal/report/source/demo files before deadline. | Files are stored with metadata, status Submitted, and visible to mentor/committee as permitted. | High |
| TC-PROJECT-002 | UC-Project-01 | Upload unsupported file type, malware-like test file, or file exceeding size limit. | Upload is rejected; no unsafe file is stored; error message is user-friendly. | High |
| TC-PROJECT-003 | UC-Project-01 | Upload replacement version before deadline. | Version history is preserved; latest file is marked current; previous file remains auditable. | Medium |
| TC-PROJECT-004 | UC-Project-01 | Submit milestone after deadline without allowed extension. | Submission is blocked or marked Late according to policy; mentor/teacher can see late status. | High |
| TC-REVIEW-001 | UC-Mentor-02 | Mentor reviews milestone, enters feedback, and publishes milestone grade. | Review is saved; team receives notification; grade appears on student dashboard. | High |
| TC-REVIEW-002 | UC-Mentor-02 | Enter grade values below minimum, above maximum, blank, or non-numeric. | Validation blocks save; no invalid grade is committed. | High |
| TC-REVIEW-003 | UC-Mentor-02 | Mentor edits feedback before publication and attempts edit after locked/published state. | Pre-publication edits are saved; locked reviews require configured permission or are blocked. | Medium |
| TC-COMM-001 | UC-Committee-01 | Committee member evaluates final project using rubric and publishes final score. | Final grade is saved; project status becomes Evaluated/Published; students are notified. | High |
| TC-COMM-002 | UC-Committee-01 | Attempt to modify final grade after publication/lock. | System blocks update unless authorized reopening workflow is used; audit log records attempt. | High |
| TC-COMM-003 | UC-Committee-01 | Student/Mentor/Admin without committee permission attempts final scoring endpoint. | Endpoint returns 403; final grade data is not modified. | High |
| TC-AUDIT-001 | UC-Audit-01 | Perform login, role change, project upload, mentor review, and final grade publication. | Each critical action creates immutable audit entry with actor, action, target, and timestamp. | High |
| TC-AUDIT-002 | UC-Audit-01 | Admin exports or views audit log according to permission. | Audit log is available to Admin only; sensitive fields are masked as required. | Medium |
| TC-INT-001 | End-to-End Lifecycle | Run Course Creation -> Join Course -> Profile -> Team -> AI Mentor -> Mentor Review -> Final Grade. | All records transition correctly; notifications fire at each milestone; no broken handoff between modules. | High |
| TC-INT-002 | Cross-Module Failure | Simulate file storage failure during milestone upload. | System rolls back official submission state and shows retry message; audit/error log is created. | High |
| TC-INT-003 | Cross-Role Security | Use browser back button and direct URL navigation after role switch/logout. | Protected screens do not display cached restricted data and require valid authorization. | High |

# 7. Defect Management

## 7.1 Defect Logging Standard

Each defect must include: Title, Module/UC, Environment, Build Version, Severity, Priority, Preconditions, Steps to Reproduce, Actual Result, Expected Result, Evidence, Assignee, Status, Root Cause, Retest Result, and Linked Test Case ID.

## 7.2 Defect Workflow

New -> Triage -> Assigned -> In Progress -> Fixed -> Ready for Retest -> Retest -> Closed or Reopened.

## 7.3 Severity Definitions

| Severity | Definition | Example |
| --- | --- | --- |
| Blocker | Testing cannot continue or system cannot be accessed. | Backend fails to start, login unavailable for all users. |
| Critical | Data loss, security exposure, or broken core lifecycle flow. | Student accesses Admin API; final grades can be changed after lock. |
| Major | Important functionality fails but workaround exists. | Mentor feedback notification not sent but review is saved. |
| Minor | Small UI/validation issue with low business impact. | Text alignment issue or unclear non-critical message. |
| Trivial | Cosmetic issue only. | Typo, spacing, icon mismatch. |

## 7.4 Bug Retest and Regression Rules

Every fixed Critical/High bug requires direct retest plus regression of the related workflow.

Security/RBAC bugs require retesting through UI routes and direct API calls.

AI matching defects require rerunning the deterministic seed dataset and comparing ranking outputs.

File upload defects require database, storage, and cleanup verification.

Grade-related defects require audit-log and locked-state verification before closure.

# Appendix A. Testing Risks and Mitigation

| Risk | Impact | Mitigation |
| --- | --- | --- |
| RBAC gap exposes Admin/Committee functions | High | Run direct API tests with wrong-role tokens and expired JWTs; include cache/back-button checks. |
| AI matching results are difficult to verify | High | Use deterministic seed data, expected ranking tables, explainability output, and repeatability checks. |
| Incomplete profiles reduce matching quality | Medium | Test completeness score, field prompts, and recommendation confidence under missing data scenarios. |
| Team lifecycle breaks before milestone upload | High | Cover course enrollment, team eligibility, invitation status, mentor assignment, and workspace readiness. |
| File upload security and storage inconsistency | High | Test file extension/MIME/size, virus-scan stub, rollback on storage failure, and cleanup job. |
| Grade publication/locking errors | High | Test boundary grades, locked-state updates, audit logs, and committee-only authorization. |
| Notification mismatch or missed alerts | Medium | Verify in-app unread count, notification content, queue processing, and email sandbox status. |

# Appendix B. Demo / Sign-Off Checklist

| Area | Acceptance Check |
| --- | --- |
| Authentication | Login/logout, registration, forgot password, JWT expiry, and route guarding pass for all roles. |
| Administration | Admin can manage users, roles, master data, audit logs, and system parameters; non-admins are blocked. |
| Course Setup | Teacher creates course, generates class code, uploads materials, and controls enrollment correctly. |
| Student Profile | GPA, skills, GitHub, availability, and CV validation pass; data feeds AI matching. |
| Team Lifecycle | Create team, invite/accept members, enforce team size, workspace, and one-team-per-student rules pass. |
| AI Matching | Team and mentor recommendations are explainable, repeatable with seed data, and robust to incomplete profiles. |
| Mentorship & Project Upload | Mentor request acceptance, milestone upload, review, feedback, and grading updates pass. |
| Committee Evaluation | Final scoring, publication, grade locking, and student visibility are correct. |
| Evidence | Screenshots, API logs, DB snapshots, and bug IDs are attached for high-priority cases. |

# Conclusion

This Test Plan provides a complete, lifecycle-based QA framework for SmartTeam PIMS. It extends the original use case inventory with missing administration, course, notification, and team workspace capabilities so that the tested project flow is continuous from course setup to final grade publication.